## Slide 1: Hybrid Project
Goal of this meeting:
Overview of status of databases
Rebuffering simulation: proposed model changes
Discuss remaining issues with PVSs
Re-Setup schedule

## Slide 2: Status of databases
 | Format | Scene | Design | PVS generations | Subjective Test | Status PVSs | Status subjective test
HD01 | 60fps (interlaced) | IRCCyN | DT | RT-RK | IRCCyN | to be verified (some issues?) | 
HD02 | 50fps (interlaced) | AGH | AGH | RT-RK | AGH | almost ready? | 
HD03 | 30fps (progressive) | DT | DT | DT | DT | finished | done
HD04 | 25fps (progressive) | Ghent | Ghent | Ghent | Ghent | finished | done
HD05 | 60fps (interlaced) | Yonsei | Yonsei | Yonsei | Yonsei | finished | done
HD06 | 50fps (720p) | FUB | FUB | FUB | FUB | under progress | 
VGA01 | 30fps | Swissqual | Swissqual | Swissqual | Yonsei | finished | done
VGA02 | 30fps | Yonsei | Yonsei | Yonsei | Swissqual | finished | done
VGA03 | 25fps | Opticom | Opticom | Opticom | Yonsei | finished | done
WVGA01 | 30fps | Yonsei | Yonsei | Yonsei | Opticom | finished | done
WVGA02 | 25fps | Acreo | Acreo/Rebuffering | FUB/RT-RK/Acreo | Acreo | to be discussed | 

## Slide 3: Rebuffering simulation
Rebuffering: Proposed options are
Replace rebuffering in WVGA2 with other HRCs.
Including rebuffering, including model fix of proponents without analysis of model pre-/post-fix results
Including rebuffering, including model fix of proponents with analysis of model pre-/post-fix results
Postpone rebuffering to second test, after submission of updated models
Ranking, most preferred first
SwissQual: 2, 4,1,3
DT: 2,4,3,1
Yonsei: no strong preference
Opticom: 3, 1, 2, 4
NTIA,Ghent: 3,2,1,4
FUB: 4,3,2,1
Acreo, IRCCyN: 3,2,4,1
UWS: 2,4,3,1

## Slide 4: Issues with PVSs
HD1 : decoding problems (under investigation) fourcc code: CL JR
HD2 : wrong number of frames in avi main header But the stream header is correct. Proposal: Correct header. Accepted
Tandem coding of VGA3 – to be rediscussed tomorrow
Correct test design of HD3: HRC13 uses slicing instead of freezing (as in test design). Accepted
(Check admissibility of bitstream data (Yonsei proposal))

## Slide 5: Rebuffering simulation 2
Rebuffering: Proposed options are
Replace rebuffering in WVGA2 with other HRCs. Not possible
Give the option to the models to skip WVGA2-rebuffering PVSs
Skip the WVGA2 database
Keep WVGA2, but do not evaluate models on rebuffering HRCs
Preferences:
Opticom: 3
Yonsei: any solution, that meets the deadline
DT: 3, or 1 if can meet deadline
SQ: 3, or 1 if can meet deadline
Decided: Option 2.

## Slide 6: Schedule proposal
 | Databases | Date
Process PVSs | HD2?, HD6, WVGA2 | End of August
PVS review (including data exchange) | HD1, HD2, HD6, WVGA2 | End of September
Run subjective tests | HD1, HD2, HD6, WVGA2 | 
Data evaluation |  | Next meeting (Nov.?)
Final report |  |