## Slide 1
bitstream models (+…)
pixel-based models(+…)
bitstream models
pixel-based models
hybrid models
P.NATS phase 1
P.NATS phase 2
AVHD-AS
VQEG
ITU-T SG12 Q14
AVHD-AS / P.NATS phase 2
2016
2015
2017

## Slide 2
Subjective Testing Method
Role of ILGs
  Requirements?
  Subjective data (sharing, release of part of data)
Number of databases per proponent: 4-5, opinion from VQEG partners?
Open Points

## Slide 3
Subjective Testing Method
 | Method | Audiovisual or video only | What is rated? | Number of databases (assuming 10 proponents, 4 databases per proponent)
Long-sequence tests | ACR (same as in P.NATS phase 1) | Audiovisual. Only high quality audio. | Integral quality (same is P.NATS phase 1) | 12 (30-40%) Tentative number. To be decided
Short-sequence tests | ACR or DCR (to be decided) | Video only | Video quality | 28 (60-70%) Tentative number. To be decided

## Slide 4
Draft time plan
Date | Result/activity completed | Comment
4th November 2016 | Call for indication of participation sent out Stable ToR available Draft requirement specification | One week after VQEG meeting end of October
4th December 2016 | Deadline indication for participation | One month after sent out call for indication of participation
End of SG12 January meeting | Decided on requirement specification details Draft test specification available Second and binding call for participation sent | 
Beginning or first half of February 2017 | Deadline response for binding call for participation | One month after binding call for participation has been sent out
May 2017 | All details of test and processing chain set | 3 months to complete processing chain etc.
August 2017 | Training databases submitted | 3 months for creating training databases (including summer vacation)
November 2017 | Model submission | 3 months for model training

## Slide 5
Interest Shown by …